| Points Raised |  | Comments |  | Action | Progress |  |
| --- | --- | --- | --- | --- | --- | --- |
| 1.Pine Tree at Wellburn |  | Dangerous tree- causing crack in wall, damage to path and road tarmac. |  | Reported in 2013,2014,2015 Discussions with landowner &NCC Request the removal of tree . Section of wall removed - dangerous Tree inspected in 2016 – NCC response – tree is safe but will be monitored . | Tree to be monitored. |  |
| 3. Road repairs - road from junction of Horsley Road – School Road |  | Large number of filled potholes, uneven damaged surface . |  | Road repairs to be carried out – August 2019 – surface dressing | Work not carried out |  |
| 5.Telephone Box |  | In need of re- painting |  | Resident has volunteered to do the re- painting Clerk to check with BT - 2016 | Paint purchased - volunteer residents have started the preparation work |  |
| 7. Shrubs in churchyard |  | Pruning of shrubs necessary this year. |  | Inspect with a member of PCC. Obtain quote for the work | Shrubs all pruned back in November |  |
| 9. DRAINS all blocked drains have been reported - on Castle View |  | Observations made and recorded |  | Gulley machine to be programmed in for Ovingham ASAP | Gulley Machine in village December2020 |  |

Ovingham Parish Council- Village Action Plan 2020 – 2021   - 1