| Points Raised |  | Comments |  | Action | Progress |  |
| --- | --- | --- | --- | --- | --- | --- |
| 1.Pine Tree at Wellburn |  | Dangerous tree- causing crack in wall, damage to path and road tarmac. |  | Reported in 2013,2014,2015 Discussions with landowner &NCC Request the removal of tree . Section of wall removed - dangerous Tree inspected in 2016 – NCC response – tree is safe but will be monitored . | Tree to be monitored. |  |
| 2.Gullies blocked |  | A number of blocked gullies in the village – West Road down from The Close Bungalow, School Road down to Castle View, Bewick Lane |  | Reported to NCC – Feb. 14th. To be followed up by NCC when gulley machine free | Problem with gulley at bottom of Horsley Road and round church corner – to be investigated further to unblock gulley and remove metal cover. Traffic control required this is scheduled for 20th Oct. |  |
| 3. Road repairs - road from junction of Horsley Road – School Road |  | Large number of filled potholes, uneven damaged surface . |  | Road repairs to be carried out – August 2019 – surface dressing | Pothole repairs will be carried out as a temporary measure. Request resurfacing of road submitted on our 2022- 23 LTP |  |
| 4.No cover on gulley on Ovingham/Wylam Road |  | Dangerous , no cover . Cone in place warning of this |  | Reported to NCC in 2020 - 3 times Reported again February 2021 | Reported again August 2021 NCC investigated in August and following up replacement cover. To be followed up on 19th Oct |  |
| 5.Telephone Box |  | In need of re- painting |  | Resident has volunteered to do the re- painting | Paint purchased - volunteer residents have started the preparation work |  |
| 6.Overhanging branches in Nunnykirk property |  | Resident reported dangerous branch . requested this be removed – danger to property |  | Site meeting with NCC June 15th | Dangerous branch has been removed. Tree branches overhanging to be monitored |  |
| 7. Overhanging branches – The Hill on grassed area next to the Cross |  | Branches hanging over the boundary wall from bankside |  | Branches to be removed Also an ash tree which is diseased will be removed next to steps leading down to river. | All cut back |  |
| 8. Sequoia Tree in Churchyard |  | Roots caused blockage and damage to drain , uneven surface to main path to church –safety issue . Tree is very large and leaning Full length of drain pipe has been replaced but roots could cause further problems in the future |  | Faculty submitted for removal of tree. Planning permission submission required by the PC for the removal of tree. | Waiting for response from PCC - re faculty submission / |  |
| 9. Tree works on Boundary of Church wall |  | Reported overhanging branches – 3 yew trees and 2 sycamores - NCC |  | Site meeting 15th June with Acting Tree Officer NCC | One Sycamore trees , overhanging dangerous branches removed One still to be cut back Yew trees to be cut back or reduced in height 2 trees next to War memorial Road closure required |  |

Ovingham Parish Council- Village Action Plan 2020 – 2021   - 1