Parish Council News Update.

1.I am pleased to report the 20mph flashing signage is up and running outside the village schools.

2. Rotten wooden poles along the edge of the Playing Field car park have been removed and a single row of wooden fencing has been put in place .

3. A gate and short row of wooden fencing is to be put in place at the entrance to the village green to prevent vehicle access to the Vicarage Haugh area of the green.

5. Gullies in the village were cleared during August. There is a problem with blocked gullies next to White Swan and on the church corner. These are being followed up by NCC.

5.Overhanging branches on the Hill area have been cut back and an ash tree felled which had ash dieback disease. Further tree work is to be carried out on trees overhanging the boundary wall of the church during the next few weeks.

6 All potholes recently reported have been repaired.

7.Following further complaints related to speeding  in the village the PC have requested another Speed Survey  be carried out at each entrance to the village.

A site visit by Highways is being organised.

8. The Playing Field pavilion shutters and surrounds have been painted, also the changing rooms , both making such a difference to the appearance of the building. Two local football teams are using the football pitch for weekly matches and the pavilion for refreshments.

9. Phase 2 Surface Water Scheme - Dene Garth – there are still some minor details to resolve related to the work planned on an area of the field. This will not enable NCC to be on site in a timely manner to make sure they avoid poor winter ground conditions therefore they will not be in a position to complete the scheme this year as planned.

However they hope to put in place the new inlet structure and trash screen on the culvert to the rear of the Chalet in the next few weeks.

Doreen Jordon – Chair of Parish Council