)
                            


Points Raised�
Comments�
Action�
Progress�
�
�
�
�
Work Completed�
�
 11. Bewick Lane  footpaths


 �
Red tarmac surface on all footpaths in this area very uneven – safety issue.


Very difficult for wheel chair users .


Received request from resident for this issue to be followed up.�
Reported to NCC request made for resurfacing.


No funding at present , will be looked at and put on next years  works programme.�
Request for resurfacing of footpaths submitted on our LTP for 2022 – 2023


NCC site visit 11th March to take photographs �
�
12. Cyclists using footbridge�
Problem continues �
 To be monitored�
This is being investigated further by LC 


PC also following this up with NCC and Sustrans after recent complaint


Site visit still to be organised�
�
13. 


Road Markings�
Request has been made for the following -


Double yellow lines bottom of Horsley Road


Entrance Nunnykirk Close /Horsley Road


Possible extension  of double lines at Brewery Farm


White line marking down centre of Road on corner - Tyne Gardens / Windsor Crescent �
 


NCC Highways site visit


NCC to consider request �
Double yellow line markings  - Nunnykirk Close and Horsley Road  to go ahead – Funding from Local Councillor.


White lining and extension of double lines at Brewery Farmhouse to also be considered.


Will confirm ASAP





�
�
14. Surface water collecting on road beside Forge House �
Surface water flowing from the junction at Model Cottage , no drain.


Water flows across the road causing water to collect at Forge House �
Report to NCC Highways April 2017�
This is being monitored�
�
15. Path down from the Chalets on Horsley Road requested - on the grass verge .


�
Busy road, dangerous section for residents to walk .


�
 Top section still to be completed – waiting for NPower Grid to re-lay the cable.


Query this again


�
Site meeting held 11th March 2022 with NCC


NCC following this up – issue with electric and BT cables


Still no progress with this path 


Waiting for  update �
�
16. Speeding  - Traffic issues�
Numerous complaints from residents making reference to speeding on Castle View, West Road and Horsley Road�
 


Request for Speed Survey to be carried out


Request for 20mph signage 


Site meeting in December 2021 to discuss 


Waiting for confirmation from NCC�
Now on the programme to be carried out third week in March 2022�
�
17. Dropped kerb at entrance to Playing Fields�
Dropped kerb in place not accessible because of parked cars.


Request made for extension to this kerb to improve access to the Playing Field entrance


�
Requested on LTP 2019. 20 


On NCC programme to be carried out in next few weeks�
Temporary tarmac kerb put in place .


Concrete kerb on the NCC 


2022 Programme�
�
18. Waste Bin at entrance to bridge �
Bin vandalised�
PC to purchase replacement�
To be fitted ASAP 


�
�
19. Snow Wardens�
Grit bin was requested in area of Welburn Close/ Piper Road


Site is to be  monitored during the winter months�
NCC Snow Warden scheme is being promoted in the village.


A few volunteer residents have put their names forward.�
6 volunteer Snow Wardens


NCC contacting all volunteers re -equipment 


delivery�
�
20. �
�
�
 �
�



�
�
�
�
�






�
�
�
�
�






�
�
�
�
�









