| Key issues raised | Action | Responsibility /contact | Costings | Time Scale/ Progress |
| --- | --- | --- | --- | --- |
| Bewick Lane Parking Insufficient parking area in this area. Cars now park on the grassed area causing damage to grass. | Home Group who own and are responsible for the grassed area are aware of the parking problems for their residents. They have submitted plans for increased parking to NCC Highways Programme for their advice. The plans are on hold for the time being. Funding has to be obtained. | Home Group |  | No funding available |
| School Road Parking This has been an issue for sometime. Cars park on double yellow lines, grass verge, block access to properties. | Action so far -Bollards were put in place on grass verge to stop parking Double yellow lines put in place on north side of the school road. Letters to parents to try and encourage parking in the Middle School Further Action – investigate increased parking area in the Middle School Encourage walking /cycling to school | PC`s funded the bollards NCC Schools PC/NCC Schools |  |  |
| Roads , Gullies and Verges |  |  |  |  |
| 17. Road Surfaces - School Road Road was programmed to be resurfaced in 2019 – work cancelled. Surface very uneven, potholes repaired on a regular basis Windsor Crescent – road are leading to Playing Fields – surface in poor condition, numerous potholes , repaired on regular basis Tyne Gardens - as above Church corner – subsidence evident | Submitted request for resurfacing of road in 2018 Submitted same request on Local Transport Plan – 2020 – 2021 Pothole repairs reported and repaired on a regular basis Request submitted to NCC on Local Transport Plan for the resurfacing of road from junction to Playing Field. As above This was programmed for 2019 but no work carried out | NCC |  | A request for all to be resurfaced has been submitted on our 2022- 2023 NCC LTP |
| 18.Gullies in Village - two problem areas raised Castle View Horsley Road by Lynmoor Chalet , Gallowhill Road | NCC Western Area only have one gulley machine. An annual gulley cleanse of all gullies in village is carried out. Blocked gullies are reported during the year and NCC respond very quickly. Blocked gullies can be reported on NCC website or report to PC Clerk Gulley on Castle View is being monitored. Camera investigation showed no evidence of damage to gulley Gulley on Gallowhill Road frequently blocked with silt and gravel. Very helpful residents monitor the situation, clearing the gulley and reporting to NCC. |  |  | Both Gullies have been cleared in the last month Blocked gullies reported in January 2023 – School Road from Welburn to Pack Horse bridge The Terrace Castle View |
| Transport. This section of the survey raised comments on road safety and parking which have already been covered in earlier sections of the action plan. Use of cars to transport children to school did raise comments. 19.Walking to School – there was a spilt between walking and transporting children by car. Main reason being children dropped off on way to work or too far to walk | Many of the school pupils live in the village and both schools are within walking distance. Walking to school is to be encouraged. Both Schools encourage walking and cycling to school. |  |  |  |
| Tree Planting 20. Suggested areas for tree planting – Dene Garth, Playing Fields, Piper Road, Grass Verges , Horsley Road | Funding, planting areas, types of trees and planting times will be discussed and a tree planting plan put in place. Funding opportunities to be investigated. | PC | Funding Precept - annual amount set aside for tree planting. Funded by NCC | 22 trees are to be planted on the Playing Fields late February |
| 21. Volunteers offering to help A number of volunteers are keen to help | Contact details of volunteers have been recorded and volunteers will be informed once plans are in place. |  |  |  |
| 22. Types of trees suggested - native trees and flowering varieties were suggested | Type of trees for the particular area of the village will be discussed. Cost of tree in relation to size / maturity when purchased will be considered. |  |  |  |